## Slide 1: CHIMONICA BANK plc
Business Case for a New Loan processing System

## Slide 2: OUTLINE
Project Definition
Project Objectives
Options Considered
Strategic Benefits
Timeline
Costs
Financial Benefits
Justification
Risks and Mitigants

## Slide 3: Project Definition
ChiMonica Bank's loan department faces significant issues with delays in loan approval processes, leading to customer dissatisfaction, internal inefficiencies, and increased compliance risks. The current manual and paper-intensive system contributes to errors, bottlenecks, and hinders the bank's competitiveness

## Slide 4: Project Objectives
Reduce loan processing time: Streamline the loan approval process to significantly reduce waiting times for customers.
Enhance customer satisfaction: Improve customer experience by providing timely and efficient loan services.
Increase operational efficiency: Automate manual tasks, eliminate bottlenecks, and optimize resource utilization within the loan department.
Mitigate compliance risks: Implement robust controls and audit trails to ensure adherence to regulatory requirements.
Improve competitiveness: Position ChiMonica Bank as a leader in the market by offering faster and more efficient loan services.

## Slide 5: Options considered
Process Analysis: Conduct a thorough assessment of the current loan approval process to identify pain points and inefficiencies.
Technology Implementation: Invest in a modern loan origination system (LOS) to automate workflows, data management, and decision-making.
Staff Training: Provide comprehensive training to loan department staff on the new LOS and process changes.
Change Management: Develop a communication and change management plan to ensure smooth adoption of the new system and processes.

## Slide 6: Strategic Benefits
Improved Customer Satisfaction: Reduced waiting times, enhanced communication, and a more streamlined loan application process will lead to increased customer satisfaction and loyalty.
Increased Efficiency and Productivity: Automation of manual tasks, reduced errors, and optimized workflows will result in significant time and cost savings for the loan department.
Enhanced Risk Management: Robust data management, audit trails, and compliance monitoring will mitigate risks and ensure regulatory adherence.
Competitive Advantage: Faster loan processing and improved customer experience will differentiate ChiMonica Bank from competitors and attract new customers.

## Slide 7: timeline
Phase 1: Planning and Analysis: [2 Weeks]
Conduct process analysis
Identify technology requirements
Develop project plan
Phase 2: System Implementation: [3 weeks]
Select and implement LOS
Configure system settings
Data migration
Phase 3: User Training: [6 weeks]
Develop training materials
Conduct training sessions *
Phase 4: Go-Live and Stabilization: [1 week]
Launch the new system
Monitor performance
Address initial issues

## Slide 8: costs
LOS Implementation: [$10000]
Staff Training: [$8500]
Process Reengineering: [$15000]
Change Management: [$6200]
Ongoing Maintenance: [$7350]

## Slide 9: Financial BEnefits
Increased Revenue: Faster loan processing can lead to increased loan volume and associated fees.
Cost Reduction: Automation and efficiency gains can reduce operational expenses.
Improved Customer Retention: Enhanced customer satisfaction can lead to increased customer loyalty and reduced customer acquisition costs.

## Slide 10: Risks Mitigation
Data Security: Implement robust security measures to protect sensitive customer information.
System Failure: Develop a disaster recovery plan to minimize disruptions.
Staff Resistance: Address concerns and provide adequate training to ensure smooth adoption.
Compliance Risks: Conduct regular compliance assessments and updates.

## Slide 11: justification
Investing in a modernized loan approval process is crucial for ChiMonica Bank's long-term success. By addressing the current challenges, the bank can enhance customer experience, improve operational efficiency, mitigate risks, and gain a competitive edge in the market. The expected benefits far outweigh the initial investment, making this project a sound financial decision.

## Slide 12: Question & Answers

## Slide 13: Thank you
Nneka Udoh